PROJECT PROGRESS REPORT

GxP Training Bot

AI-Assisted Adaptive Training and Assessment Platform for Pharmaceutical SOPs

| Student Name | ________________________________ |
| --- | --- |
| Roll Number | ________________________________ |
| Department | ________________________________ |
| Guide | ________________________________ |
| Institution | ________________________________ |
| Academic Year | ________________________________ |

Report status: progress report covering development from 13 July 2026 to 14 August 2026.

All technical claims and results in this report were verified against the project repository.

Table of Contents

1. Abstract	4

2. Introduction	4

2.1 Limitations of static training	4

2.2 The role of generative AI, and its limits	5

2.3 Motivation for SME validation and adaptive learning	5

3. Problem Statement	5

4. Aim	6

5. Objectives	6

6. Literature Review	6

7. Existing System	7

8. Proposed System	8

9. System Architecture	8

9.1 Architectural principle: separation of concerns	9

10. Development Methodology and Progress	10

11. Adaptive Learning Methodology	10

11.1 The unit of adaptation	10

11.2 Decision pipeline	11

11.3 Online estimation components	12

11.4 Separation of "what" from "when"	12

11.5 Classification of the implemented system	13

12. Defects Identified and Corrected During Development	14

Defect 1: Correctly answered sections were still selected for retraining	14

Defect 2: Sections never assessed were invisible to selection	14

Defect 3: Whole-document mastery concealed weak sections	14

Defect 4: The answer key was exposed to learners	15

Defect 5: A completed assessment attempt could be resubmitted	15

Defect 6: Approved content could be modified after signature	15

Defect 7: Duplicate question identifiers fabricated evidence	15

Defect 8: Recommendations could not be acted upon	16

13. Testing and Validation	17

13.1 Test distribution by application	17

13.2 Categories of testing performed	17

13.3 Controlled adaptive scenarios	17

14. Results	18

14.1 Workflow verification	18

14.2 Adaptive selection	19

14.3 Measured learning gain	19

14.4 System verification results	20

15. Current Project Status	21

15.1 Objectively derived completion measure	22

16. Limitations	22

16.1 The offered question set is not persisted	22

16.2 No SOP version lifecycle	23

16.3 Difficulty does not influence adaptive priority	23

16.4 Grounding is provenance, not entailment	23

16.5 No formal knowledge-tracing model	23

16.6 Further limitations	23

17. Future Scope	24

17.1 Short term	24

17.2 Advanced	24

17.3 Research and agentic direction	25

18. Conclusion	25

19. References	26

Appendix A. Progress Summary	27

Appendix B. Progress Timeline	27

# 1. Abstract

Training on Standard Operating Procedures (SOPs) is a mandatory and recurring obligation in pharmaceutical manufacturing, yet it is typically delivered as static material accompanied by a single generic assessment. Such an approach records that a learner performed poorly but does not identify which part of the procedure was not understood, and consequently retraining repeats content the learner has already demonstrated.

The developed platform, GxP Training Bot, addresses this gap. Controlled SOP documents are ingested, text is extracted, and the document is divided into sections using a three-tier chunking cascade. A large language model, accessed through NVIDIA NIM, drafts role-specific assessment items from one section at a time. Every draft is routed to a subject-matter expert (SME), who approves or rejects it under an electronic signature that is cryptographically bound to a hash of the approved content. Only approved items are served to learners.

The principal technical contribution is the adaptive engine. Because each generated question retains a foreign-key reference to the SOP section from which it was produced, every learner response constitutes evidence about a specific passage rather than about the document as a whole. The implemented adaptive engine is a hybrid: a rule-based priority layer operating on an exponentially recency-weighted accuracy statistic, supported by two model-based components that estimate parameters online — an Elo rating system for learner ability and item difficulty, and the FSRS memory model for review scheduling. The large language model performs content generation only and takes no part in any adaptive decision.

The current implementation passes 221 backend tests with zero failures, with database migration and deployment checks clean and the frontend building without lint warnings. The complete workflow has been verified end to end against the live model provider. In a verified controlled demonstration, a learner scoring 33.33% on a nine-question assessment received six targeted questions rather than nine, with the section already mastered excluded, and improved from 50% to 100% on both weak sections — a gain of 50 percentage points measured from stored responses. This is a controlled demonstration result and is not presented as a statistical user study.

Keywords: adaptive learning; spaced repetition; FSRS; Elo rating; large language models; human-in-the-loop; pharmaceutical SOP training; explainable recommendation.

# 2. Introduction

Pharmaceutical manufacturing operates under good-practice (GxP) regulations that require personnel to be trained, and periodically retrained, on the Standard Operating Procedures governing their work. The training record is itself a controlled artefact: an organisation must be able to demonstrate who was trained, on what content, and when.

## 2.1 Limitations of static training

Conventional delivery pairs a fixed set of slides with a single assessment issued identically to every learner. Two consequences follow. First, the assessment yields only an aggregate score; a result of 60% identifies the individual who is struggling but not the material they are struggling with. Second, because the deficiency is not localised, retraining necessarily repeats the entire procedure, including sections the learner has already demonstrated competence in. This is inefficient for the learner and uninformative for the training coordinator.

## 2.2 The role of generative AI, and its limits

Large language models can draft assessment items from source text at negligible marginal cost, which makes per-section assessment economically feasible where manual authoring would not be. However, a language model conditioned on a passage produces plausible text; it does not verify that the answer it designates as correct is in fact correct. A recent systematic review of 71 studies reports error rates for AI-generated multiple-choice questions ranging from 0.3% to 45%, and concludes that current evidence does not support unsupervised use in summative assessment [7]. Introducing generative AI into controlled training content therefore introduces a quality risk that must be explicitly controlled.

## 2.3 Motivation for SME validation and adaptive learning

These two observations motivate the design adopted. Because the model cannot validate its own output, a qualified human reviewer is retained as the sole correctness control, and the architecture is arranged so that no generated content can reach a learner without passing that gate. Because per-section assessment is now feasible, learner responses can be attributed to specific passages, which in turn makes it possible to select future training content on the basis of measured, localised weakness rather than an aggregate score.

# 3. Problem Statement

The problem addressed by the project comprises the following elements.

- Training content is generic: the same material and the same assessment are issued to every learner irrespective of prior performance.

- Personalisation is absent: an aggregate score does not localise a knowledge gap to a specific part of a procedure.

- Assessment authoring is manual, which limits the number of items and therefore the granularity at which competence can be measured.

- Automated generation introduces reliability concerns, since a language model provides no guarantee of factual correctness.

- Training decisions in a regulated environment must be traceable: it must be possible to state why a particular learner was assigned particular content.

- Content used for assessment must remain controlled, with a qualified individual accountable for its approval.

Formal problem statement How can SOP-based training be automated while remaining human-validated, explainable, and adaptive to individual learner performance?

# 4. Aim

To develop an AI-assisted, GxP-oriented training platform that converts pharmaceutical Standard Operating Procedures into SME-reviewed assessments, and that adaptively identifies and retrains learner-specific knowledge gaps at the level of individual procedure sections.

Scope note. The term GxP-oriented is used deliberately throughout this report. The platform implements a number of technical controls of the kind associated with 21 CFR Part 11 — identity re-verification at approval, content-bound electronic signatures, immutability of approved records, role-based access control, and an attributed audit trail. It is not a validated system and no claim of regulatory compliance is made. Controls that would be required for such a claim, including tamper-evident audit storage, separation of duties, a qualification record and a formal validation exercise, are not implemented and are identified as such in Section 16.

# 5. Objectives

The following objectives were defined at the outset. All seven are implemented in the current build; the evidence for each is given in Section 15.

| No. | Objective | Description |
| --- | --- | --- |
| 1 | SOP document ingestion | Upload of controlled documents with server-side validation of file type and size. |
| 2 | Intelligent chunking | Division of the document into sections using a three-tier cascade, with the tier used recorded per chunk. |
| 3 | AI question generation | Section-grounded drafting of role-specific items, with validation, deduplication and a deterministic fallback. |
| 4 | SME validation and electronic signature | Human approval with password re-verification, content-hash binding and immutability of approved items. |
| 5 | Learner assessment and performance tracking | Server-side grading and maintenance of per-section mastery state. |
| 6 | Adaptive retraining | Selection of future content from measured, section-level weakness. |
| 7 | Spaced repetition and explainability | Scheduling of review timing by a memory model, with the evidence for every recommendation exposed to the learner. |

# 6. Literature Review

The literature consulted falls into three groups: learner modelling and knowledge tracing, spaced repetition and memory modelling, and the quality of AI-generated assessment content. References were obtained through external academic search and each was verified against the publisher record; no citation in this report is unverified.

| Author / Year | Approach | Key contribution | Limitation | Relevance to this project |
| --- | --- | --- | --- | --- |
| Corbett & Anderson (1994) [1] | Bayesian Knowledge Tracing | Probabilistic estimation of per-skill mastery from response sequences | Requires many observations per skill; the skill model must be authored manually | Motivates per-section mastery modelling; rejected for the present data scale |
| Piech et al. (2015) [2] | Deep Knowledge Tracing | Recurrent neural modelling of learner state from interaction sequences | Requires thousands of interactions per learner; the resulting estimate is not interpretable | Explicitly not adopted, on grounds of data scale and auditability |
| Pelánek (2016) [3] | Elo rating in adaptive education | Joint online estimation of learner skill and item difficulty by treating a response as a match | Coarser than Item Response Theory; no discrimination parameter | Implemented directly (learner K = 32, question K = 16) |
| Settles & Meeder (2016) [4] | Half-life regression | Trainable spaced-repetition model fitted from large-scale review logs | Depends on a large proprietary review corpus | Informs the difficulty weighting applied to the mastery signal |
| Ye, Su & Cao (2022) [5] | SSP-MMC scheduling | Formulates review scheduling as a stochastic shortest-path problem | Optimises review cost; does not address content selection | Supports the separation of scheduling from selection |
| Su, Ye et al. (2023) [6] | DSR memory model (FSRS) | Difficulty–Stability–Retrievability model of memory dynamics | Published weights fitted on approximately 220 million reviews, not per user | Implemented as the review scheduler |
| Kıyak et al. (2026) [7] | Systematic review of AI-generated MCQ validity | Synthesis of 71 studies across 24 countries | Reported error rates range from 0.3% to 45%; distractor quality frequently weak | Evidence base for a mandatory SME approval gate |

Two conclusions were drawn. First, an interpretable online estimator of ability and difficulty is preferable to a trained sequence model at the data volumes a training deployment produces, and is also more defensible in a regulated setting where a recommendation may be questioned. Second, the reported variability in AI-generated assessment quality is sufficiently wide that human review must be a mandatory gate rather than an optional safeguard.

# 7. Existing System

Conventional SOP training, whether paper-based or delivered through a learning management system, exhibits a consistent structure. A fixed body of material is issued to all personnel in a role. A single assessment, authored manually and revised infrequently, is administered to everyone. A pass mark is recorded against the learner, and periodic retraining is triggered by a fixed calendar interval.

The consequences relevant to this project are as follows.

- Static material: the content does not vary with the learner's demonstrated competence.

- Generic assessment: because every learner receives the same items, the result carries no information about which section of the procedure was misunderstood.

- Manual authoring: item creation is expensive, which constrains assessments to a small number of questions and therefore to coarse measurement.

- Limited personalisation: retraining repeats the whole procedure, since there is no basis on which to omit part of it.

- Weak feedback loop: the assessment result does not influence the content of the next training cycle, and scheduling is by fixed interval rather than by evidence of forgetting.

# 8. Proposed System

The proposed system replaces the static cycle with a closed loop in which measured performance determines subsequent content. The overall flow is as follows.

SOP → Document processing → Chunking → AI question generation → SME review → Electronic signature → Approved question → Learner quiz → Server-side scoring → Section-level mastery → Adaptive engine → Targeted retraining → Reassessment → Learning gain → FSRS review scheduling

The proposed system improves on static training in five respects.

- Content is grounded in the source procedure. Each item is generated from a single section, and the identity of that section is stored with the item, so the provenance of every question is recoverable.

- Correctness remains under human control. Approval is a mandatory gate; the generative component drafts content and does not decide what is administered.

- Measurement is localised. Because responses are attributable to sections, competence is measured per section rather than per document.

- Selection is adaptive. Sections in which the learner has demonstrated competence are excluded from the next assessment, so retraining is proportionate to measured need.

- Timing is modelled rather than fixed. Review intervals are derived from a memory model fitted to the learner's own responses instead of a uniform calendar rule.

# 9. System Architecture

The platform is implemented as a Django REST Framework backend with a React single-page frontend. The backend is organised into seven applications separated by domain.

| Layer | Technology | Responsibility |
| --- | --- | --- |
| Frontend | React 18, Vite | Single-page interface for administrators, SME reviewers and learners; navigation gated by role |
| Backend | Django 5, Django REST Framework | Seven applications: accounts, sops, quiz, ai_engine, attempts, analytics, audit |
| Database | PostgreSQL or SQLite, selected by DATABASE_URL | Documents, chunks, questions, attempts, per-section mastery state, audit records |
| Asynchronous processing | Redis and Celery | Three tasks; invoked synchronously, providing process isolation rather than asynchronous execution |
| AI layer | NVIDIA NIM | meta/llama-3.1-8b-instruct for generation; nvidia/nv-embedqa-e5-v5 for semantic chunking |
| Document processing | PyMuPDF and internal services | Text extraction and the three-tier chunking cascade |
| Adaptive engine | attempts/adaptive.py | Determines which sections require retraining |
| Scheduling | attempts/fsrs.py | Determines when a section should next be reviewed |
| Authentication and RBAC | DRF token authentication | Administrator, SME reviewer and learner tiers; querysets scoped by role |
| Audit and security | audit application | Seventeen attributed action types; rate limiting; electronic-signature verification |

## 9.1 Architectural principle: separation of concerns

Two design decisions govern the architecture. The first is that the generative component is confined to content drafting; it does not participate in grading, in mastery estimation, or in any adaptive decision. The second is that the two questions the adaptive system must answer — which material to train, and when to review it — are answered by separate modules, for reasons developed in Section 11.4.

# 10. Development Methodology and Progress

Development proceeded in ten phases over the period 13 July 2026 to 14 August 2026. The dates given below are taken from the project's version-control history and are not reconstructed. Each phase is identified by the commit that concluded it.

| Phase | Date | Commit | Work completed |
| --- | --- | --- | --- |
| 1 — Requirements and core platform | 13 Jul 2026 | d8070a6 | Problem definition, architecture, authentication, role model, SOP management, database schema, initial SOP-to-quiz pipeline |
| 2 — SME workflow and signatures | 21 Jul 2026 | 7690072 | Electronic signatures, model confidence scoring, first adaptive-retraining suggestions |
| 3 — Adaptive retraining (first form) | 21 Jul 2026 | cdf94b8 | Automatic assignment of retraining, initially at whole-SOP granularity |
| 4 — Retrieval chatbot and review preparation | 21 Jul 2026 | b31f064, da3dbec | Retrieval-augmented SOP chatbot; first review deliverables |
| 5 — Online estimation and scheduling | 26 Jul 2026 | b5be386 | Elo rating for learner ability and item difficulty; FSRS replaced the fixed Leitner interval ladder |
| 6 — Section-level mastery | 4 Aug 2026 | 7b98140 | ChunkMastery introduced, moving the adaptive unit from the document to the individual SOP section |
| 7 — Requirements audit | 9–14 Aug 2026 | d783815, 0e07cf2 | Reverse-engineered SRS with per-requirement status; gap analysis; requirements traceability |
| 8 — Adaptive redesign and hardening | 14 Aug 2026 | 0e07cf2 | Recency-weighted accuracy, evidence gate, FSRS reconciliation, learning-gain measurement, security hardening, documentation |
| 9 — Final verification and fix | 14 Aug 2026 | 4810223 | Independent adversarial audit; duplicate question-identifier defect identified and corrected; frontend lint cleared |
| 10 — Final validation | 14 Aug 2026 | 06b6e95 | Full end-to-end demonstration against the live provider; review materials produced |

The sequence is worth noting as a methodological point. Phases 1 to 6 delivered functionality. Phase 7 did not add features at all: it produced a Software Requirements Specification by reverse-engineering the implemented system and recording, for each of 84 numbered functional requirements, whether it was implemented and where the supporting code was located. Phases 8 and 9 were then driven by the gaps that audit exposed. The defects described in Section 12 were found in this way rather than reported by users.

# 11. Adaptive Learning Methodology

This section describes the implemented adaptive engine in detail, as it constitutes the principal technical contribution of the project.

## 11.1 The unit of adaptation

The adaptive unit is the SOPChunk — a single section of a procedure — and not the document. Each generated question retains a foreign-key reference to the chunk from which it was produced. Consequently a learner response is evidence about a specific passage of a specific procedure. Without this reference the only computable quantity would be a percentage per document, which is precisely the limitation of existing practice identified in Section 7. The single raw signal consumed by the engine is the boolean correctness of each recorded answer; every other quantity is derived from it.

## 11.2 Decision pipeline

Learner answers → Performance statistics → Recency weighting → Evidence threshold → Mastery state → Priority classification → Question selection → Targeted retraining → Reassessment

### 11.2.1 Recency-weighted performance

For each section, the learner's response history is ordered most-recent-first and an exponentially recency-weighted accuracy is computed, the weight of the i-th most recent response being 0.5^(i/5). The half-life of five responses matches the window used for the recent-accuracy figure displayed in the interface, so that the term "recent" denotes the same quantity throughout the system.

This replaced an unweighted lifetime average, and the substitution corrected an observable defect. A learner who answered five questions incorrectly and subsequently five correctly has demonstrably improved, yet the lifetime average remains 50%; the interface therefore displayed a recent accuracy of 100% adjacent to a HIGH priority indication and contradicted itself. Under recency weighting the same history yields 66.7% and the section moves to MEDIUM priority. The reverse sequence yields 33.3%, so deterioration is also detected earlier than a lifetime average would permit. Neither transition is instantaneous: a single correct response cannot erase a history of failure, which is the appropriate behaviour for a compliance training record.

### 11.2.2 Evidence sufficiency

A minimum-evidence threshold of three responses is applied before a section may be excluded from retraining. The rule is deliberately asymmetric: strong performance on fewer than three responses is capped at MEDIUM priority and cannot exclude a section, whereas weak performance on a small sample is still classified as HIGH. The asymmetry reflects the relative cost of the two possible errors — unnecessary retraining costs a small number of additional questions, whereas omitted retraining may leave an operator unqualified.

### 11.2.3 Priority classification

Classification proceeds in a fixed order, and the order is itself significant.

- Never assessed. A section with no recorded responses is classified HIGH and evaluated first, so that absence of evidence is never interpreted as competence.

- Mastered. A section with three consecutive passing assessments is assigned priority NONE and retired from selection.

- Insufficient evidence. Strong performance below the minimum-evidence threshold is capped at MEDIUM.

- Threshold comparison. Below 60% is HIGH; below 80% is MEDIUM; at or above 80% is LOW.

| Parameter | Value | Role |
| --- | --- | --- |
| RECENCY_HALF_LIFE | 5 responses | Exponential decay applied to older responses |
| MIN_EVIDENCE | 3 responses | Minimum evidence required to exclude a section |
| WEAK_ACCURACY_THRESHOLD | 60% | Boundary below which a section is HIGH priority |
| PROFICIENT_ACCURACY_THRESHOLD | 80% | Boundary below which a section is MEDIUM priority |
| MASTERY_STREAK_THRESHOLD | 3 assessments | Consecutive passes required for mastery |

These values are documented chosen defaults rather than fitted parameters. The 80% threshold matches the pass mark already used elsewhere in the system. With operational data, MIN_EVIDENCE would be the first candidate for tuning. Classification is applied to the accuracy figure as displayed, rounded to one decimal place, so that the recorded verdict cannot contradict the percentage shown alongside it; this is a deliberate trade-off and is documented in the source.

## 11.3 Online estimation components

### 11.3.1 Elo — learner ability and item difficulty

Following Pelánek [3], each response is treated as a match between the learner's current ability rating and the item's current difficulty rating, both initialised at 1500. Two update rates are used: K = 32 for the learner, because an ability estimate must adapt from a small number of responses, and K = 16 for the item, because an item's rating is shared across all learners and should not be displaced by a single individual. Elo output weights the pass signal that drives mastery and informs the suggested difficulty of subsequent assignments. At section level an ability-only update is applied, since the whole-attempt update has already adjusted item difficulty once and repeating it would count a single response twice.

### 11.3.2 FSRS — memory state and review timing

Review scheduling uses the Difficulty–Stability–Retrievability memory model [6], with the seventeen published weights and a target retention of 0.9. The system records stability and difficulty per section and schedules the next review at the point where predicted recall falls to the target. Only two of the four FSRS grades are used, since the available signal is binary; using the model honestly on the signal available was preferred to inventing a four-point scale. The earlier fixed Leitner interval ladder was replaced by this model in Phase 5; the Leitner box index is still computed and displayed as an audit signal but no longer determines the schedule.

## 11.4 Separation of "what" from "when"

The adaptive engine and the scheduler answer different questions and are implemented as separate modules. The adaptive engine determines what should be trained; FSRS determines when it should be reviewed. The separation is not stylistic but necessary.

FSRS retrievability R(elapsed, stability) evaluates to 1.0 for every value of stability when elapsed time is zero. Immediately after an assessment — precisely the moment at which the retraining decision must be made — a section the learner has just failed and a section the learner has just passed both return 1.0. Retrievability therefore cannot discriminate between them, and cannot be used to select content.

Observed accuracy does discriminate between the two cases and is used for selection; FSRS retains responsibility for timing. The interface reports both quantities, so that a section may be shown as requiring review while simultaneously being scheduled for a future date. An earlier implementation reported only the adaptive verdict, with the consequence that a section could be recommended while the assessment screen had nothing to offer; this is recorded as Defect 8 in Section 12.

## 11.5 Classification of the implemented system

For accuracy, the implemented adaptive engine is characterised as a hybrid system of four layers.

| Layer | Mechanism | Parameters estimated from learner data? |
| --- | --- | --- |
| 1 — Adaptive priority | Rule-based: fixed thresholds, evidence gate, mastery state | No — values are chosen, not fitted |
| 2 — Performance signal | Statistical: exponentially recency-weighted accuracy | Yes — the statistic is computed from responses |
| 3 — Elo | Model-based online parameter estimation | Yes — learner ability and item difficulty update per response |
| 4 — FSRS | Model-based memory model | Yes for per-section state; the seventeen weights are fixed published defaults |

Statements of scope The large language model does not determine adaptive priority. Its role is confined to drafting candidate assessment items. The adaptive engine is not a trained neural network. No model is trained offline; there is no training dataset, no loss function and no gradient-based optimisation. The system is adaptive in the technical sense that measured learner performance changes the content selected for subsequent assessment, and two of its components update their parameters online from learner responses.

# 12. Defects Identified and Corrected During Development

The defects recorded below were identified through scenario-based testing and a structured audit of the implementation against its own specification, rather than through user reports. Each is presented with its root cause, its impact, the correction applied and the validation that now protects against regression. The first three concern the correctness of the adaptive engine; the next three concern security and data integrity; the last two were identified during final verification.

## Defect 1: Correctly answered sections were still selected for retraining

| Aspect | Description |
| --- | --- |
| Problem | Retraining selection consumed only the binary mastery status, which changes state only after a full streak of passing assessments has accumulated. A section answered correctly was therefore indistinguishable from one answered incorrectly until that streak completed. |
| Root cause | Selection was driven by a streak counter rather than by observed response accuracy. |
| Impact | Early retraining cycles replayed the entire procedure, which is the opposite of the intended adaptive behaviour and reproduces the deficiency of static training. |
| Solution | Selection was reimplemented to rank sections by observed accuracy, so that a demonstrated section is excluded immediately rather than after a delay. |
| Validation | Scenario tests assert that a section answered correctly is excluded from the subsequent selection. |

## Defect 2: Sections never assessed were invisible to selection

| Aspect | Description |
| --- | --- |
| Problem | A section that had never been assessed had no mastery record, and selection iterated over existing mastery records only. Such sections could therefore never be selected. |
| Root cause | Absence of data was represented by absence of a record, and the absent record was interpreted as nothing to do. |
| Impact | A learner assessed only on one part of a procedure would be retrained only on that part indefinitely, and the remainder of the procedure would never be assessed. |
| Solution | Never-assessed sections are now treated as an explicit state and classified HIGH priority, evaluated before any other check. |
| Validation | A regression test asserts that a section with no recorded responses is returned at HIGH priority. |

## Defect 3: Whole-document mastery concealed weak sections

| Aspect | Description |
| --- | --- |
| Problem | Mastery at the level of the whole SOP gated selection. Three passing assessments covering one section marked the entire document mastered. |
| Root cause | A single coarse-grained state was used to gate a decision that required finer granularity. |
| Impact | A document could be recorded as mastered while a section within it was still being failed, and retraining returned no assignments at all. |
| Solution | Section-level mastery (ChunkMastery) was introduced in Phase 6, and document-level mastery now defers to measured section-level evidence. |
| Validation | A scenario test constructs precisely this situation and asserts that the failing section is still selected. |

## Defect 4: The answer key was exposed to learners

| Aspect | Description |
| --- | --- |
| Problem | The question serialiser returned the correct-option flag and the explanation to every authenticated caller, including learners taking an assessment. |
| Root cause | A single serialiser served both the reviewer interface, which legitimately requires the answer key, and the learner interface, which must not receive it. |
| Impact | Assessment results were not trustworthy, and consequently neither was any mastery state or adaptive decision derived from them. |
| Solution | Separate serialisers were introduced and are selected by role. The learner serialiser omits the correct-option flag and the explanation entirely, and the related options endpoint was restricted to reviewers. |
| Validation | Eleven tests, including an assertion against the raw response body rather than the parsed object. |

## Defect 5: A completed assessment attempt could be resubmitted

| Aspect | Description |
| --- | --- |
| Problem | No guard prevented a second submission against an attempt that had already been completed and graded. |
| Root cause | Completion was recorded but never checked before grading, and a read-then-check sequence would in any case have been vulnerable to concurrent submissions. |
| Impact | A completed training record could be overwritten, which is unacceptable for a record intended to evidence competence. |
| Solution | The attempt is claimed by an atomic conditional update, so that only one submission can succeed. The losing submission receives HTTP 409 and the event is recorded in the audit trail. The approach does not rely on row-level locking and is therefore correct on all supported database backends. |
| Validation | Tests assert a 409 response on resubmission and that the stored score is unchanged. |

## Defect 6: Approved content could be modified after signature

| Aspect | Description |
| --- | --- |
| Problem | The restriction preventing modification of an approved question was enforced only in the client interface; the API accepted the write. |
| Root cause | A control was implemented in presentation rather than at the point of enforcement. |
| Impact | Content could be altered after approval, which would silently invalidate the electronic signature bound to it. |
| Solution | Update, partial-update and delete operations on an approved question now return HTTP 403. Approval stores a SHA-256 hash over the canonical representation of the approved content, and a verification routine recomputes that hash on demand to detect modification performed by any other route. |
| Validation | Fourteen tests covering the signature path, including detection of out-of-band modification. |

## Defect 7: Duplicate question identifiers fabricated evidence

| Aspect | Description |
| --- | --- |
| Problem | A submission containing the same question identifier more than once was accepted, and each repetition was stored as a separate response record. |
| Root cause | Submission validation checked that each identifier was permissible but not that the set of identifiers was distinct. |
| Impact | Submitting a single known question several times wrote several correct responses into that section's history. This was sufficient to satisfy the minimum-evidence threshold with one item and to raise both the recency-weighted accuracy on which the adaptive engine decides and the section's ability rating. Measured before correction: the same identifier submitted five times produced five response records and moved the item rating from 1500 to 1570. |
| Solution | Submissions containing duplicate identifiers are rejected with HTTP 400 before any database write, alongside the existing payload checks and before the attempt is claimed, so that a rejected submission leaves the attempt open and retakeable. |
| Validation | Two tests, covering three, five and ten repetitions, asserting rejection with no response records, no mastery record, no rating movement and the attempt not consumed. Verified independently on an isolated database. |

## Defect 8: Recommendations could not be acted upon

| Aspect | Description |
| --- | --- |
| Problem | The learning path reported sections requiring retraining without regard to whether the scheduler considered them due, so a section could be recommended while the assessment screen had nothing to offer. |
| Root cause | The adaptive verdict and the scheduling constraint were computed independently and only the former was surfaced. |
| Impact | The interface promised training that the assignment mechanism would not deliver. |
| Solution | Each section now reports both its selection status and its due status, and the two are combined into an availability flag. The interface distinguishes sections requiring review from those available immediately, labelling the remainder with their scheduled date. |
| Validation | Integration tests assert consistency between what the learning path reports and what the assignment mechanism returns. |

Three further improvements were made in response to the same audit and are recorded here for completeness: the substitution of recency-weighted accuracy for a lifetime average (Section 11.2.1); the introduction of the minimum-evidence threshold (Section 11.2.2); and the addition of measured learning gain, which compares the older half of a section's response history against the more recent half.

# 13. Testing and Validation

The verification results reported in this section were obtained by executing the project's test suite and verification commands in the current build. The backend suite comprises 221 tests, all passing, with no failures and none skipped.

## 13.1 Test distribution by application

| Application | Tests | Principal coverage |
| --- | --- | --- |
| attempts | 99 | Adaptive classification, mastery, Elo, FSRS, submission validation, learning path |
| quiz | 36 | Role-based serialisation, approval workflow, electronic signature, immutability |
| ai_engine | 36 | Generation, structured-output validation, deduplication, fallback, error classification |
| sops | 19 | Upload validation, extraction, chunking cascade, audited deletion |
| accounts | 16 | Authentication, role resolution, rate limiting |
| analytics | 10 | Dashboard scoping and aggregation |
| audit | 5 | Audit record creation and retrieval |
| Total | 221 | All passing; 0 failures; 0 skipped |

## 13.2 Categories of testing performed

- Unit testing of the adaptive policy functions, the Elo update rules and the FSRS memory-model computations in isolation.

- Integration testing of the complete submission path, covering grading, mastery update, rating update and scheduling within a single transaction.

- Security regression testing covering answer-key exposure, resubmission, cross-document submission, unapproved content, duplicate identifiers, modification of approved content and access scoping.

- Adaptive scenario testing, described in Section 13.3.

- API validation covering rejection paths and the associated status codes.

- Frontend verification: ESLint reports zero errors and zero warnings, and the production build completes successfully.

- End-to-end verification of the complete workflow against the live model provider.

- Static verification: the database migration check reports no outstanding changes and the deployment configuration check reports no issues.

## 13.3 Controlled adaptive scenarios

Fourteen controlled scenarios were executed against the implemented policy functions to confirm that classification behaves as specified across the range of learner states. All fourteen produced the expected classification.

| Scenario | Condition | Expected priority | Result |
| --- | --- | --- | --- |
| Never assessed | No recorded responses | HIGH | As expected |
| Strong learner | Five of five correct | LOW | As expected |
| Weak learner | Zero of five correct | HIGH | As expected |
| Insufficient evidence (strong) | One or two correct responses | MEDIUM (capped) | As expected |
| Insufficient evidence (weak) | One or two incorrect responses | HIGH | As expected |
| Evidence threshold met | Three correct responses | LOW | As expected |
| Improving learner | Five incorrect then five correct | MEDIUM (66.7%) | As expected |
| Continued improvement | Five further correct responses | LOW (85.7%) | As expected |
| Declining learner | Five correct then five incorrect | HIGH (33.3%) | As expected |
| Mastered | Three consecutive passing assessments | NONE | As expected |
| Mastery lost | Failure following mastery | HIGH | As expected |
| Mixed performance | Alternating correct and incorrect | MEDIUM | As expected |
| Multiple learners | Two learners, differing profiles, same document | Different question sets | As expected |
| Duplicate submission | Same identifier submitted three, five and ten times | Rejected, no writes | As expected |

In addition, an exhaustive check was performed over every possible response sequence of length three to fourteen, confirming that the classification is monotonic: an additional correct response never raises a section's priority, and an additional incorrect response never lowers it.

# 14. Results

The results in this section are obtained from a verified controlled demonstration executed against the live model provider. They demonstrate that the implemented workflow operates end to end and that the adaptive mechanism behaves as designed. They are not a statistical user study, and no claim of population-level effectiveness, statistical significance or clinical validation is made or implied.

## 14.1 Workflow verification

Each stage of the workflow was exercised and confirmed in a single continuous execution.

| Stage | Outcome |
| --- | --- |
| SOP ingestion and processing | Document processed; three sections produced by heading-aware chunking |
| AI question generation | Nine questions generated by the live provider (meta/llama-3.1-8b-instruct), three per section; no duplicates skipped |
| SME review and electronic signature | Nine questions approved; signature bound to content hash; integrity verification returned intact |
| Learner assessment | First attempt scored 33.33% (three of nine correct) |
| Server-side scoring and mastery update | Per-section mastery updated; ability ratings separated the strong section from the two weak sections |
| Adaptive analysis | Two sections classified HIGH with stated evidence; one section classified LOW |
| Learning path explainability | Each recommendation reported the adaptive score, lifetime accuracy, response count and the threshold applied |
| Targeted retraining | Six of nine questions selected; the section already demonstrated was excluded |
| Reassessment | Retraining assessments completed at 100% |
| Learning gain | Both weak sections improved from 50% to 100% |
| FSRS scheduling | Next review dates computed per section; weak sections scheduled earlier than the strong section |

## 14.2 Adaptive selection

| Measure | Value |
| --- | --- |
| Questions generated | 9 (three sections, three per section) |
| First-attempt score | 33.33% (three of nine) |
| Questions selected for retraining | 6 of 9 |
| Sections excluded | 1 (competence already demonstrated) |
| Sections targeted | 2 (both classified HIGH) |

## 14.3 Measured learning gain

Learning gain is computed per section by comparing the older half of the learner's recorded response history for that section against the more recent half, and is reported only where at least four responses exist. The values below are computed from stored responses; they are measured rather than asserted.

| Section | Before retraining | After retraining | Gain |
| --- | --- | --- | --- |
| Documentation Practices | 50% | 100% | +50 percentage points |
| CAPA and Root Cause Analysis | 50% | 100% | +50 percentage points |
| Good Manufacturing Practice | 100% | 100% (excluded from retraining) | Not applicable |

A secondary observation supports the design decision described in Section 11.2.1: following retraining the recency-weighted score for both targeted sections was 87.9% while the unweighted lifetime accuracy was 75.0%. The divergence is the recency weighting registering improvement that a lifetime average would continue to suppress.

## 14.4 System verification results

| Check | Result |
| --- | --- |
| Backend test suite | 221 tests, 0 failures, 0 skipped |
| Database migration check | No outstanding changes detected |
| Deployment configuration check | No issues identified |
| Frontend static analysis (ESLint) | 0 errors, 0 warnings |
| Frontend production build | Completed successfully |
| End-to-end workflow | Verified against the live model provider |

# 15. Current Project Status

The table below records the status of each principal capability together with the evidence supporting that status.

| Feature | Status | Validation |
| --- | --- | --- |
| SOP ingestion and validation | Completed | Verified; unit tested |
| Text extraction and three-tier chunking | Completed | Verified; strategy recorded per chunk |
| AI question generation | Completed | Verified against live NVIDIA NIM |
| Structured-output validation and deduplication | Completed | Unit tested (lexical deduplication) |
| Deterministic offline fallback | Completed | Unit tested |
| Source-chunk provenance | Completed | Regression tested; exposed in the reviewer interface |
| SME review workflow | Completed | Tested |
| Electronic signature and content hash | Completed | Tested, including tamper detection |
| Immutability of approved content | Completed | Tested (HTTP 403 on write) |
| Learner assessment and server-side scoring | Completed | Tested |
| Answer-key protection | Completed | Tested, including raw-response assertion |
| Submission validation | Completed | Tested (document, role, approval, duplicates) |
| Single-submission guarantee | Completed | Tested (HTTP 409, atomic claim) |
| Section-level mastery | Completed | Scenario tested |
| Adaptive priority classification | Completed | Fourteen controlled scenarios |
| Recency-weighted performance | Completed | Unit and integration tested |
| Elo ability and difficulty estimation | Completed | Unit and integration tested |
| FSRS review scheduling | Completed | Integration tested |
| Learning-gain measurement | Completed | Verified in demonstration |
| Explainable learning path | Completed | Interface and API verified |
| Role-based access control | Completed | Tested |
| Audit trail | Completed | Seventeen action types; tested |
| Rate limiting | Completed | Tested |
| Retrieval-augmented SOP chatbot | Completed | Implemented in Phase 4 |
| Server-side offered-question binding | Not implemented | Future scope (Section 16.1) |
| SOP version lifecycle | Not implemented | Future scope; reprocessing is blocked, not versioned |
| Question revision history | Not implemented | Future scope |
| Difficulty-aware adaptive priority | Not implemented | Future scope |
| Entailment verification of generated content | Not implemented | Future scope |
| Tamper-evident audit storage | Not implemented | Future scope |
| Separation of duties | Not implemented | Future scope |
| Frontend automated test suite | Not implemented | Verified by lint, build and manual checks only |

## 15.1 Objectively derived completion measure

A completion figure is reported here only because the project's Software Requirements Specification enumerates 84 numbered functional requirements, each carrying a recorded implementation status and a reference to the supporting code. The figure below is derived by counting those statuses and is not an estimate.

| Measure | Count | Proportion |
| --- | --- | --- |
| Functional requirements specified | 84 | 100% |
| Implemented at the Phase 7 audit baseline | 76 | 90.5% |
| Closed during Phases 8–9 (FR-085, FR-096, FR-097, FR-145) | 4 | +4.8% |
| Implemented in the current build | 80 | 95.2% |
| Remaining unimplemented (FR-045, FR-060, FR-146, FR-152) | 4 | 4.8% |

The four requirements closed after the audit are: server-side locking of approved questions (FR-085), prevention of resubmission of a completed attempt (FR-096), validation that submitted questions belong to the attempt and are approved (FR-097), and auditing of deletions and content edits (FR-145). The four that remain open are the capture of page numbers on chunks (FR-045), caller-specified generation difficulty (FR-060), tamper-evident audit storage (FR-146), and administrative registration of the mastery models (FR-152).

This measure counts numbered functional requirements only. It should not be read as a measure of overall project maturity: the unimplemented items described in Section 16 include capabilities, such as document version control, whose absence is more significant than their single-requirement weight suggests.

# 16. Limitations

The limitations below are properties of the current build. They are stated as identified opportunities for subsequent development rather than as defects, and each has an identified remedy.

## 16.1 The offered question set is not persisted

The set of questions selected by the adaptive engine for a given attempt is computed server-side but is not recorded. Validation confirms that every submitted question belongs to the attempt's document, matches the learner's role, is approved and is not duplicated; it cannot confirm that the question was among those offered. A modified client could therefore submit an approved question that the engine had excluded, or omit questions — and because the score is computed over submitted responses, omission inflates it. The exposure is bounded to the learner's own attempts, within their permitted document and approved content, and every submission is audited; the conforming client always submits the complete offered set. The adaptive decision is accordingly computed and validated server-side but is not yet enforced. A second consequence is that a past attempt cannot be reconstructed exactly as it was administered, which weakens the training record. The remedy is a persisted association between attempt and offered question, written at attempt creation and checked at submission.

## 16.2 No SOP version lifecycle

Reprocessing a document that has approved questions is refused with HTTP 409. This prevents data loss — reprocessing would delete the document's chunks, remove every learner's section-level mastery by cascade, and detach approved questions from their source text — but it constitutes a guard rather than a workflow. There is therefore no supported path for revising a procedure, which in a regulated context is an operational limitation. The remedy is a version entity interposed between document and chunk, so that publication of a revision leaves the prior version's chunks, questions and mastery intact.

## 16.3 Difficulty does not influence adaptive priority

Item difficulty weights the pass signal that drives mastery and scheduling, but does not enter the accuracy computation used for priority classification. An incorrect response to an easy item and an incorrect response to a difficult item therefore contribute equally to the determination that a section is weak. The remedy is to weight each response by its item's current rating within the recency-weighted accuracy calculation.

## 16.4 Grounding is provenance, not entailment

Generated content is constrained by supplying a single section per prompt and by instructing the model not to draw on outside knowledge, and the identity of the source section is stored with each item and displayed to the reviewer. No mechanical verification establishes that the designated correct answer is entailed by that passage. Grounding is therefore provenance together with a prompt constraint, and not verified entailment; the SME review remains the only correctness control. The remedy is an entailment or judge model scoring support of the answer by its source passage, surfaced to the reviewer as an additional signal rather than as a replacement for review.

## 16.5 No formal knowledge-tracing model

Mastery is estimated by a rule-based classification over a recency-weighted statistic, supported by Elo and FSRS. No Bayesian Knowledge Tracing or Item Response Theory model is implemented. This reflects the data volume a training deployment produces: Item Response Theory in particular requires substantially more responses per item than the present deployment generates before item parameters can be calibrated reliably.

## 16.6 Further limitations

- Deduplication of generated items is lexical and does not detect semantically equivalent items expressed in different vocabulary.

- The audit trail is append-only by convention and administrative configuration; it is not tamper-evident, as no hash chaining or write-once storage is implemented.

- Separation of duties is not enforced: an administrator may both generate and approve content.

- Editing a rejected item and re-approving it overwrites the superseded wording, so full content lineage is not retained.

- The frontend has no automated test suite and is verified by static analysis, successful build and manual checking.

- Asynchronous tasks are dispatched and awaited synchronously, providing process isolation but not asynchronous execution.

- The system has not been deployed; container and continuous-integration configurations exist but have not been executed as complete stacks.

# 17. Future Scope

Planned work is divided into three tiers. The ordering within the short-term tier is deliberate and reflects a principle of integrity first, then quality of measurement, then additional capability.

## 17.1 Short term

| Priority | Item | Rationale |
| --- | --- | --- |
| 1 | Persisted attempt–question association | Converts the adaptive decision from advisory to enforced and makes past attempts reproducible |
| 2 | SOP version lifecycle | The only remaining gap capable of silently destroying learner mastery data |
| 3 | Question revision history | Completes content lineage; the electronic signature would bind to a version rather than a mutable record |
| 4 | Difficulty-aware adaptive priority | Removes the internal inconsistency described in Section 16.3 |
| 5 | Semantic duplicate detection | Detects equivalent items that share no vocabulary with one another |
| 6 | Entailment verification | Upgrades grounding from provenance to verification, informing rather than replacing SME review |

## 17.2 Advanced

- Bayesian Knowledge Tracing, as an interpretable and comparatively sample-efficient probabilistic mastery estimator.

- Item Response Theory, to obtain calibrated item difficulty and discrimination parameters once sufficient responses per item exist.

- Computerised adaptive testing, selecting each item from the preceding response rather than fixing the set in advance; this depends on calibrated item parameters and is therefore gated on the preceding item.

- Prerequisite and concept graphs, so that retraining sequences foundational material before dependent material.

- Cross-document concept modelling, so that competence demonstrated on a concept in one procedure informs assessment of the same concept in another.

## 17.3 Research and agentic direction

None of the capabilities described in this subsection is implemented in the current build. They are stated as future research directions.

- An adaptive tutor agent capable of conducting a remedial dialogue grounded in the relevant SOP section.

- Agentic learning-path planning, in which a supervised pipeline follows an observe, analyse, plan, retrieve, train, evaluate and adapt cycle with explicit hand-offs and retries between stages.

- Personalised training orchestration across a procedure library, sequencing work across multiple documents for an individual learner.

Constraint on agentic development. Any agentic capability introduced subsequently would operate strictly above the deterministic control layer. It would not replace SME approval, would not modify approved content, and would not participate in grading or in the electronic-signature path. The property that the generative component drafts content while a qualified human decides what is administered is a design invariant of the platform and is not intended to be relaxed.

# 18. Conclusion

The project has produced a working platform that converts controlled pharmaceutical SOPs into SME-approved assessments and uses learner performance, measured at the level of individual procedure sections, to determine the content of subsequent training. Development proceeded over ten phases between 13 July and 14 August 2026, with the later phases directed by a structured audit of the implementation against its own specification rather than by the addition of further features.

Generative AI is employed for scalable question drafting, constrained to a single source section per prompt and supported by a deterministic offline fallback. Correctness remains under human control through a mandatory review gate in which approval is bound to a cryptographic hash of the approved content and after which that content is immutable. The adaptive engine is a hybrid of a rule-based priority layer, a recency-weighted statistical signal, and two model-based components that estimate parameters online; it is explainable by construction, since every recommendation carries the measured evidence and the threshold that produced it. The question of what to train is deliberately separated from the question of when to review, for the mathematical reason set out in Section 11.4.

The current build passes 221 backend tests with no failures, with migration and deployment checks clean and the frontend building without warnings. Eighty of the eighty-four specified functional requirements are implemented. In a verified controlled demonstration the platform excluded a section the learner had already mastered, retrained only the two weak sections, and recorded an improvement from 50% to 100% on both — a gain measured from stored responses rather than asserted.

The contribution of this project is not the application of a language model to question generation, which is by now routine. It is the demonstration that a probabilistic generative component can be placed inside a controlled training workflow without displacing human accountability, and that the resulting learner data can drive an adaptive decision that remains explainable to a reviewer. Generative AI produces the content; qualified reviewers control it; learner response data drives adaptation; and a memory model governs review timing.

# 19. References

[1]	A. T. Corbett and J. R. Anderson, “Knowledge tracing: Modeling the acquisition of procedural knowledge,” User Modeling and User-Adapted Interaction, vol. 4, no. 4, pp. 253–278, 1994, doi: 10.1007/BF01099821.

[2]	C. Piech, J. Bassen, J. Huang, S. Ganguli, M. Sahami, L. J. Guibas, and J. Sohl-Dickstein, “Deep knowledge tracing,” in Advances in Neural Information Processing Systems (NeurIPS), vol. 28, 2015, pp. 505–513.

[3]	R. Pelánek, “Applications of the Elo rating system in adaptive educational systems,” Computers & Education, vol. 98, pp. 169–179, 2016, doi: 10.1016/j.compedu.2016.03.017.

[4]	B. Settles and B. Meeder, “A trainable spaced repetition model for language learning,” in Proc. 54th Annual Meeting of the Association for Computational Linguistics (ACL), Berlin, Germany, 2016, pp. 1848–1858.

[5]	J. Ye, J. Su, and Y. Cao, “A stochastic shortest path algorithm for optimizing spaced repetition scheduling,” in Proc. 28th ACM SIGKDD Conf. Knowledge Discovery and Data Mining (KDD), 2022, pp. 4381–4390, doi: 10.1145/3534678.3539081.

[6]	J. Su, J. Ye, L. Nie, Y. Cao, and Y. Chen, “Optimizing spaced repetition schedule by capturing the dynamics of memory,” IEEE Transactions on Knowledge and Data Engineering, vol. 35, no. 10, pp. 10085–10097, 2023, doi: 10.1109/TKDE.2023.3251721.

[7]	Y. S. Kıyak, A. B. Kaya, and E. Emekli, “Validity of AI-generated multiple-choice questions in medical education: a systematic review,” Postgraduate Medical Journal, 2026, doi: 10.1093/postmj/qgag057.

Each reference above was verified against the publisher record. No citation, digital object identifier, author list, venue or year in this report is reproduced without verification.

# Appendix A. Progress Summary

| Area | Initial state | Current state | Status |
| --- | --- | --- | --- |
| Requirements | Informal problem statement | 84 numbered functional requirements with recorded status and code references | Completed |
| Core platform | Planned | Authentication, role model, document management, dashboard | Completed |
| Document processing | Planned | Extraction with three-tier chunking cascade; strategy recorded per chunk | Completed |
| Question generation | Planned | Live generation via NVIDIA NIM with validation, deduplication and deterministic fallback | Completed |
| SME workflow | Not present | Review, approval, electronic signature bound to content hash, immutability | Completed |
| Assessment | Basic quiz | Server-side scoring, answer-key protection, submission validation, single-submission guarantee | Completed |
| Adaptive learning | Conceptual | Hybrid engine: rule-based priority over a recency-weighted statistic, with Elo and FSRS | Completed |
| Adaptive granularity | Whole document | Individual SOP section | Completed |
| Scheduling | Fixed Leitner interval ladder | FSRS memory model with per-section state | Completed |
| Explainability | Score only | Per-section evidence, applied threshold and stated reason | Completed |
| Learning measurement | Not present | Measured gain from stored responses (older half against newer half) | Completed |
| Security | Baseline authentication | Role-scoped serialisation, submission validation, immutability, audit trail, rate limiting | Completed |
| Testing | Initial tests (89) | 221 tests, 0 failures, 0 skipped | Completed |
| Document versioning | Not present | Reprocessing blocked with HTTP 409; no version entity | Not implemented |
| Offered-question binding | Not present | Computed and validated but not persisted | Not implemented |

# Appendix B. Progress Timeline

Derived from the project's version-control history.

13 Jul 2026    Requirements, architecture and core platform

↓

21 Jul 2026    SME workflow, electronic signatures, first adaptive retraining

↓

21 Jul 2026    Retrieval-augmented SOP chatbot

↓

26 Jul 2026    Elo online estimation; FSRS replaces fixed interval scheduling

↓

4 Aug 2026    Section-level mastery (adaptive unit moves from document to section)

↓

9–14 Aug 2026    Requirements audit and gap analysis (no features added)

↓

14 Aug 2026    Adaptive redesign: recency weighting, evidence gate, FSRS reconciliation

↓

14 Aug 2026    Security hardening and documentation

↓

14 Aug 2026    Final adversarial verification; duplicate-identifier defect corrected

↓

14 Aug 2026    End-to-end validation against the live provider